Template Version:  1.4

Doc version: 0.1

Agilisys – LGR Cloud Migration and Transformation SaaS Platform

Product Specification

www.agilisys.co.uk

Table of Contents

Table of Contents	1

Table Of Tables	2

Table Of Figures	2

1	Document Control	3

1.1 Revision History	3

1.2 Document Approval	3

1.3 Document Reviews	3

1.4 Document References	3

2	Product Overview	4

2.1 Product Vision	4

2.2 Product Summary	4

2.3 Product positioning	4

2.4 Product Boundaries	4

3	Problem and Opportunity	6

3.1 Problem Statement	6

3.2 Problems Addressed by the Product	6

3.2 Opportunity	7

4	Goals and Success Measures	8

4.1 Business goals	8

4.2 Product Objectives	8

4.3 Success Metrics (MVP)	9

5	Users and Personas	10

5.1 Primary users	10

5.2 Secondary/ governance Stakeholders	10

5.3 Outcome	11

6	Product Scope	12

6.1 In Scope (MVP)	12

6.2 Out of Scope (MVP)	13

7	Product Capabilities	14

8	User Journey	15

9	Functional requirements	16

10	Non-Functional Requirements	18

11	Risks, Assumptions, Dependencies and Constraints	20

11.1 Risks	20

11.2 Assumptions	21

11.3 Issues	22

11.4 Dependencies	22

11.5 Constraints	23

12	Release Approach	24

13	Open Questions and decisions required	25

Appendix A: Technology Realisation	27

Appendix B: Glossary	28

Table Of Tables

Table 01 - Revision History	3

Table 02 – Document Approval	3

Table 03 - Document Reviews	3

Table 04 - Document References	3

Table 05 - Product Boundaries at a Glance	5

Table 06 - Problems and Impact	6

Table 07 -  MVP Success Criteria	9

Table 08 - Primary User Personas	10

Table 09 - Core Product Capabilities	14

Table 10 - Functional Requirements	17

Table 11 - Non-Functional Requirements	19

Table 12 - Risks and Mitigations	21

Table 13 - Assumptions	22

Table 14 - Issues	22

Table 15 - Dependencies	23

Table 16 - Release Phases	24

Table 17 - Open Questions	26

Table 18 - Technology Components	27

Table 19 - Glossary of Terms	28

Table Of Figures

No table of figures entries found.

# Document Control

## Revision History

| Version | Date | Amended By | Summary of changes |
| --- | --- | --- | --- |
| 0.1 | 28/08/2026 | Onkar Pathre | Initial draft based on template provided by Peter Roger |
| 0.2 |  |  |  |
| 0.3 |  |  |  |
| 0.4 |  |  |  |
| 1.0 |  |  |  |

Table 01 - Revision History

## Document Approval

This document requires the following approvals. (‘Approved’ assumes review undertaken before approval).

| Version | Date | Name | Title / Role | Approval Status (Pending/Approved) |
| --- | --- | --- | --- | --- |
| 1.0 |  | Peter Rogers | Head of AI & Products & Architecture | Pending |
| 2.0 |  |  |  |  |
| 3.0 |  |  |  |  |
| 4.0 |  |  |  |  |

Table 02 – Document Approval

## Document Reviews

The following people reviewed this document, in addition to those listed above.

| Version | Date | Name | Title/Role |
| --- | --- | --- | --- |
| 0.1 |  | Jean Paul Bonjour | Head of PS Solutions |
| 0.1 |  | Craig Douglas | Head of Modern Cloud and AI Platforms |
| 0.1 |  | Peter Roger | Head of AI & Products & Architecture |
| 0.1 |  | David Montes | Head of Technical Operations |
| 0.1 |  | Stephen Bacon | Programme Director |

Table 03 - Document Reviews

## Document References

References to other relevant documents

| Document Name & Reference | Link |
| --- | --- |
| PRB Briefing - One Pager & Guide |  |
| Cloud Migration (Lift & Shift + Transformation) for LGR - Service Offering |  |

Table 04 - Document References

# Product Overview

## Product Vision

To give Agilisys migration teams and their public sector customers a single, governed platform that replaces spreadsheet-based migration tracking with an auditable source of truth - spanning discovery, assessment, planning, execution and post-migration reporting - so that migration programmes are faster to mobilise, easier to govern and repeatable across multiple councils.

## Product Summary

A multi-tenant SaaS platform hosted in Microsoft Azure. Migration teams import Azure Migrate and assessment exports; the platform consolidates them into a Master Inventory, captures the business and technical information that automated discovery cannot reach, records migration decisions and dependencies, maintains the approved Azure target design and IP allocations, groups workloads into migration waves, tracks readiness, generates runbooks and rollback plans, records execution and sign-off, and produces reporting and audit history for the whole programme.

## Product positioning

This is an internally developed Agilisys product, delivered against a product roadmap rather than a customer-specific Statement of Work. It is the delivery tooling that underpins the LGR Cloud Migration service offering (DR-03), not the service itself: the service sells migration outcomes, the platform makes those outcomes repeatable and evidenced.

The first release is an MVP focused on Azure migration management with file-based discovery import. AI-assisted recommendations are a later product phase and explicitly outside the initial scope. Whether the platform is ultimately licensed to customers or retained purely as an internal delivery accelerator is an open commercial question (Q-07).

## 2.4 Product Boundaries

The following boundaries define what the product is intended to be and, equally, what it is not, providing a clear basis for scope, governance and stakeholder expectations.

| The product is | The product is not |
| --- | --- |
| A system of record for migration programme information across discovery, planning, execution and reporting. | A migration execution engine. It does not move servers, databases, files or applications. |
| A multi-tenant SaaS platform with logical separation of customer data. | A separately deployed instance per customer or per engagement. |
| A consumer of discovery output from Azure Migrate and equivalent tooling. | A replacement for Azure Migrate or any other discovery and assessment tool. |
| A controlled record of allocated, reserved and available IP addresses within the migration scope. | An enterprise IPAM solution, or a tool that configures Azure networking directly. |
| A generator of structured, exportable migration artefacts and audit history. | A replacement for programme governance, technical approval or business sign-off. |
| A structured dataset designed to support future AI-assisted recommendations. | An autonomous decision-maker. Any future AI output is advisory and requires human approval. |
| Azure-focused in the initial release. | A multi-cloud migration management platform in this iteration. |

Table 05 - Product Boundaries at a Glance

# Problem and Opportunity

## Problem Statement

Cloud migration programmes are currently run on fragmented spreadsheets. Discovery exports, application questionnaires, dependency notes, target design records, IP allocation sheets, wave plans and runbooks are each maintained separately, in different formats, by different people. No single source of truth, no reliable audit trail of migration decisions, and no way to reuse the resulting assets on the next engagement.

Local Government Reorganisation multiplies the problem. Several councils consolidate into a single unitary authority against statutory deadlines, each bringing its own estate, data quality, and stakeholders. The manual effort of consolidating and reconciling that information scales badly, and it sits directly on the critical path to go-live readiness.

## 3.2 Problems Addressed by the Product

The following table summarises the key challenges the product is designed to address and their impact on today's migration delivery.

| Problem | Impact today |
| --- | --- |
| Spreadsheet-based migration tracking | No single source of truth; version conflicts, duplicated records and constant manual reconciliation. |
| Manual consolidation of discovery exports | Slow and error-prone; the same consolidation effort is repeated for every council and every engagement. |
| Dependency information held informally | Wave planning errors and avoidable outage risk at cutover. |
| IP allocation tracked by hand | Duplicate or conflicting allocations discovered during migration rather than during planning. |
| Runbooks authored as standalone documents | Inconsistent quality and weak rollback coverage; recovery depends on the individual author. |
| No structured record of migration decisions | Governance is hard to evidence, and handover to service management is expensive. |
| Reporting assembled manually | Slow customer and PRB reporting, in formats that differ between engagements. |
| Artefacts not reusable between councils | Each engagement rebuilds the same Master Inventory, wave plan and runbook structures from scratch. |

Table 06 - Problems and Impact

## Opportunity

LGR is generating concurrent multi-council migration demand against fixed statutory deadlines, with typical opportunity values of £500k to £2.5M per programme. The Product Review Board scored the associated service offering at 324 - Critical / Must Do Now (DR-03, DR-04).

Productising the delivery tooling converts that demand into repeatable capability. It reduces mobilisation effort on every engagement, standardises the billable artefacts the service already produces—Master Inventory, wave plans, runbooks, rollback plans, target design, and IaC templates—and builds a structured migration dataset that no spreadsheet estate can offer. That dataset is also the precondition for the AI-assisted recommendation capability planned for a later phase.

# Goals and Success Measures

## Business goals

The product is intended to deliver the following business outcomes.

- Reduce migration mobilisation and programme administration effort on every engagement.

- Improve migration governance, traceability and auditability.

- Increase reuse of migration artefacts and delivery IP across councils and programmes.

- Strengthen competitive differentiation in LGR and public sector migration pursuits.

- Reduce migration delivery risk by making dependencies, readiness and rollback explicit before cutover.

- Establish the structured dataset required to support later AI-assisted recommendation capability.

## Product Objectives

To support these business goals, the product will pursue the following objectives.

- Provide a single source of truth for migration programme information, replacing the current spreadsheet estate.

- Import discovery and assessment information rather than requiring it to be re-keyed.

- Make dependencies, readiness and blockers explicit before a workload is approved for migration.

- Provide controlled allocation of target Azure configuration and IP addresses.

- Standardise runbook and rollback content so recovery does not depend on the individual author.

- Produce customer-ready and PRB-ready reporting by export, not by manual assembly.

- Maintain an audit history of key migration decisions and changes.

- Design the data model so AI-assisted recommendations can be introduced without fundamental redesign.

## Success Metrics (MVP)

The MVP is successful if it demonstrably achieves the following targets.

| Measure | Success target |
| --- | --- |
| Platform foundation | Multi-tenant Azure environment, Entra ID authentication, RBAC and CI/CD pipeline operational. |
| Discovery import | Azure Migrate server, application, database, web application and file-share exports imported without manual re-keying. |
| Master Inventory | A single consolidated inventory generated for a representative estate of 200+ assets. |
| Assessment capture | Structured application and database assessment completed for the pilot estate, including ownership and dependencies. |
| Wave planning | Wave plan produced for the pilot estate with automated dependency validation. |
| IP address management | Zero duplicate or conflicting IP allocations across the pilot target design. |
| Runbooks and rollback | Generate a runbook and rollback plan for each pilot wave, approved by the relevant technical SME. |
| Reporting and export | Master Inventory, wave plan and readiness report exportable to Excel/CSV in PRB-ready format. |
| Audit history | All migration decision changes recorded with user and timestamp, and retrievable. |
| Pilot validation | Platform used on a live LGR migration engagement, with structured user feedback captured. |
| Effort saving | Demonstrable reduction in migration administration effort (measured in days) against the spreadsheet baseline agreed under Q-04. |

Table 07 -  MVP Success Criteria

# Users and Personas

## Primary users

The following table identifies the product’s primary user groups, their key goals and how the product supports them.

| Persona | Goals | How the product helps |
| --- | --- | --- |
| Migration Architect (primary) | Plan waves, validate dependencies, own the target design and migration strategy. | Consolidated inventory, dependency validation and structured wave planning replace manual cross-referencing of spreadsheets. |
| Cloud / Migration Engineer | Execute migrations reliably and record what happened. | Structured runbooks with tasks, owners, timings and evidence; rollback plans available at the point of need. |
| Database Specialist | Assess and migrate database workloads safely. | Structured database assessment linked to applications, dependencies and waves. |
| Network Specialist | Allocate target network configuration without conflict. | Controlled IP allocation against defined VNets and subnets, with duplicate prevention. |
| Project / Programme Manager | Track readiness and progress; report to governance. | Dashboards, readiness status and exportable progress reporting replace hand-built status packs. |
| Application Owner / SME (customer) | Supply business context that discovery tooling cannot capture. | Structured assessment capture for ownership, criticality, maintenance windows, SLAs and vendor requirements. |
| Customer Technical Stakeholder | See a consistent, current view of their own migration programme. | Tenant-isolated access to their customer and project information only. |
| Product Owner (Agilisys) | Prioritise the roadmap and accept delivered functionality. | A defined capability and requirement set against which releases can be accepted. |

Table 08 - Primary User Personas

## Secondary/ governance Stakeholders

The following secondary stakeholders provide the governance, assurance, and commercial oversight required to build and adopt the product.

- Information Security and Data Protection - tenant isolation assurance, data handling, retention, residency and DPIA determination.

- Solution Architecture and the Technical Design Authority (TDA) - architectural alignment and design decision governance.

- Product Review Board (PRB) - investment approval, prioritisation and phase gating.

- Managed Service Engineering and Service Transition - operability, supportability and handover readiness.

- Commercial / Bid teams - positioning of the platform within LGR migration pursuits.

- Agilisys Test Services - test strategy, assurance and release validation.

## Outcome

The following outcome statements describe the core jobs users need the product to support.

- When I receive discovery output from a new council, I want it imported and consolidated automatically, so I can start assessment instead of reconciling spreadsheets.

- When I plan a migration wave, I want dependencies and readiness blockers surfaced before approval, so I can avoid discovering them at cutover.

- When I allocate target Azure configuration, I want duplicate IP allocation prevented at the point of entry so that I can avoid network conflicts during migration.

- When a migration decision is made, I want it recorded with its rationale and approver, so I can evidence governance and hand the programme over cleanly.

- When a migration completes, I want reports and audit history produced by export so that I can satisfy customer and PRB reporting without manual assembly.

- When I start the next council, I want to reuse the structures and artefacts from the last one, so I can mobilise faster each time.

# Product Scope

## In Scope (MVP)

The MVP will deliver the following capabilities.

- Multi-tenant customer, project, user and role administration with role-based access control.

- Import of Azure Migrate exports and agreed Excel/CSV assessment templates, with validation on import.

- A consolidated Master Inventory covering applications, servers, databases, web applications, file shares and software.

- Structured application and database assessment, including business ownership, configuration, availability, backup, licensing and migration requirements.

- Relationship and dependency management between applications, servers, databases, file shares, APIs and external systems.

- Migration decision management covering scope, strategy, treatment, recommendation, business decision and approval.

- Azure target design records - subscriptions, resource groups, VNets, subnets, VM sizing and backup policies.

- IP address management covering available, reserved, allocated and released addresses.

- Migration wave planning with dependency validation, and migration readiness assessment.

- Runbook and rollback plan creation and maintenance, including tasks, owners, sequencing, timings, status and evidence.

- Migration execution tracking, technical validation, business testing, approval and sign-off.

- Dashboards, audit history and migration reporting, with export to Excel, CSV and PDF where required.

- Security, tenant isolation, encryption, audit and least-privilege controls as set out in the HLD (DR-01).

## Out of Scope (MVP)

The following are excluded from the MVP to keep the first release focused and deliverable.

- Automated migration execution. The platform tracks migration; it does not perform server, database, DNS, firewall or application migration.

- Direct Azure infrastructure provisioning or automated deployment of target environments from the platform.

- AI-assisted recommendation for wave assignment, cost, licensing, security or optimisation (Phase 3 - see Section 12 and Q-03).

- Cost calculation and optimisation modelling (Phase 3).

- Cloud platforms other than Microsoft Azure.

- Direct API integration with Azure Migrate or third-party tooling; discovery input is file-based in the MVP.

- Full enterprise IPAM functionality, or automated configuration of Azure networking.

- Replacement of Azure Migrate or any other discovery and assessment tool.

- Production monitoring, alerting and full-service handover of the platform itself (deferred to the operating model defined under Q-08).

- Use of production or real customer personal data during development and test.

# Product Capabilities

The product delivers twelve core capabilities. Each is described from the user’s perspective; Appendix A details the underlying technology. C-12 is a roadmap capability and is not delivered in the MVP.

| Ref | Capability | What it does for the user |
| --- | --- | --- |
| C-01 | Customer and project management | Creates isolated customer organisations and migration projects, with users, roles and access controls, providing the multi-tenant foundation. |
| C-02 | Discovery import | Ingests Azure Migrate exports and agreed Excel/CSV templates, validating and normalising them before they enter the inventory. |
| C-03 | Master Inventory | Consolidates servers, applications, databases, web applications, file shares and software into a single structured record per project. |
| C-04 | Application and database assessment | Captures business and technical information automated discovery cannot reach—ownership, criticality, SLAs, licensing, maintenance windows, and vendor requirements. |
| C-05 | Dependency management | Records and validates relationships between applications, servers, databases, file shares, APIs and external systems. |
| C-06 | Migration decision management | Records migration scope, strategy, treatment, recommendation, business decision and approval, with rationale and audit history. |
| C-07 | Azure target design | Maintains the approved target configuration - subscriptions, resource groups, VNets, subnets, VM sizing and backup policies. |
| C-08 | IP address management | Tracks available, reserved, allocated and released IP addresses and prevents duplicate allocation at the point of entry. |
| C-09 | Wave planning and readiness | Groups workloads into migration waves against dependencies and business constraints, and surfaces prerequisites and blockers before approval. |
| C-10 | Runbook and rollback management | Produces structured migration runbooks and rollback plans with tasks, owners, sequencing, timings, status and evidence. |
| C-11 | Execution tracking, reporting and audit | Tracks migration progress, validation and sign-off, and generates reports, dashboards and a complete audit history. |
| C-12 | AI-assisted recommendation (roadmap) | Analyses the accumulated migration dataset to advise on wave assignment, target design, cost, licensing and optimisation. Advisory only; human approval required. |

Table 09 - Core Product Capabilities

# User Journey

The end-to-end flow a migration team follows, from onboarding to post-migration reporting:

- A customer and migration project are created, and users are assigned roles within that tenant.

- Azure Migrate exports and assessment templates are uploaded; the platform validates and normalises them.

- Records are consolidated into the Master Inventory, with gaps, inconsistencies and readiness issues flagged.

- Structured assessment is completed with application owners, SMEs and vendors to capture what discovery cannot.

- Dependencies between applications, servers, databases and external systems are recorded and validated.

- Migration strategy and treatment are recorded per workload, with the business decision and approver captured.

- The approved Azure target design is entered, and IP addresses are reserved and allocated against defined subnets.

- Workloads are grouped into migration waves; the platform validates dependencies and reports readiness blockers.

- Runbooks and rollback plans are generated for each wave and reviewed and approved by the relevant technical SME.

- Migration is executed externally; progress, technical validation, business testing and issues are tracked in the platform.

- Business sign-off is recorded, and post-migration reports and audit history are exported for governance and handover.

Guardrail: the platform records, plans and evidence migration; it does not execute it. Runbooks and rollback plans generated by the platform are draft artefacts and must be reviewed and approved by the responsible technical team before use. If AI-assisted recommendations are introduced in a later phase, their output is advisory and subject to the same human approval.

# Functional requirements

The following functional requirements define the core behaviours the product must provide. They are derived from the Solution Requirements table in the High-Level Design (DR-01) and are referenced here so they can be traced through design, build, and test.

| Ref | Requirement | Rationale |
| --- | --- | --- |
| F-01 | Provide a multi-tenant SaaS platform allowing multiple customers to manage migration programmes with logical separation of customer data. | Supports multiple concurrent customers from a single service while maintaining tenant isolation. |
| F-02 | Provide customer, project, user and role administration, including role-based access control. | Ensures users access only the customers, projects and functions for which they are authorised. |
| F-03 | Support import of discovery and assessment data, including Azure Migrate reports and agreed Excel/CSV templates. | Removes manual re-keying and incorporates existing discovery output. |
| F-04 | Provide a centralised Master Inventory covering applications, servers, databases, web applications, file shares and software. | Establishes a single source of truth and removes reliance on multiple spreadsheets. |
| F-05 | Provide structured application and database assessment capture, including ownership, configuration, dependencies, availability, backup, licensing and migration requirements. | Provides the information required to make informed migration decisions and assess readiness. |
| F-06 | Support creation and management of dependencies between applications, servers, databases, file shares, APIs and external systems. | Dependency accuracy determines whether wave planning is safe. |
| F-07 | Capture and maintain migration scope, strategy, treatment, recommendations, decisions, and approvals per asset. | Provides governance and traceability for migration decisions. |
| F-08 | Maintain approved Azure target design information, including subscriptions, resource groups, VNets, subnets, VM sizing and backup policies. | Provides a controlled record of the approved target configuration for planning and build. |
| F-09 | Provide IP address management that identifies available, reserved, allocated, and released addresses within defined VNets and subnets. | Prevents duplicate allocation and improves control of target network planning. |
| F-10 | Provide migration wave planning, grouping workloads by dependency, business requirement and readiness. | Provides structured sequencing and visibility of migration order. |
| F-11 | Provide migration readiness assessment identifying outstanding prerequisites, risks and blockers before approval. | Reduces migration risk through a consistent readiness gate. |
| F-12 | Support creation and maintenance of runbooks and rollback plans, including tasks, owners, sequencing, timings, status and evidence. | Standardises execution and provides clear recovery procedures. |
| F-13 | Provide tracking of migration execution, technical validation, business testing, approval and sign-off. | Provides end-to-end visibility and confirms migration completion. |
| F-14 | Provide dashboards, audit history and reporting, with export to Excel, CSV and PDF where required. | Supports governance, customer reporting, traceability and handover. |
| F-15 | Implement security, data protection, encryption, tenant isolation, audit and least-privilege controls. | Protects customer migration information and meets organisational and regulatory requirements. |
| F-16 | Supports future extension for AI-assisted recommendations without fundamentally redesigning the core platform. | Ensures the structured dataset and architecture can support later product phases. |

Table 10 - Functional Requirements

# Non-Functional Requirements

The following non-functional requirements define the quality attributes, controls and operational standards the product must meet.

| Ref | Category | Requirement |
| --- | --- | --- |
| NF-01 | Security | Authentication via Microsoft Entra ID or an approved Microsoft identity service, with least-privilege role-based access across all application functions, environments and pipelines. |
| NF-02 | Tenant isolation | Logical separation of customer data such that no user can access another customer’s information unless explicitly authorised through an approved administrative role. Treated as a critical design requirement (NCSC Principle 3). |
| NF-03 | Data protection | Encryption in transit and at rest using Azure platform capabilities; secrets and certificates held in Azure Key Vault; private connectivity for backend data services. |
| NF-04 | Data privacy | Privacy by Design and Privacy by Default, aligned to UK GDPR and the Data Protection Act 2018. Data minimisation, purpose limitation and defined retention and deletion. No special-category personal data in normal operation. |
| NF-05 | Data residency | Hosting and processing within approved UK Azure regions. Residency for any future AI service to be confirmed before that capability is introduced (Q-05). |
| NF-06 | Auditability | Significant application, security and administrative events logged with user and timestamp; migration data changes retain full audit history. |
| NF-07 | Availability | Availability target to be agreed as part of the operating model (Q-08). The MVP will use resilient Azure managed services and documented backup and recovery. |
| NF-08 | Performance and scale | The platform must support a representative estate of 200+ assets per project at MVP, and scale to multiple concurrent customers and projects without architectural redesign. |
| NF-09 | Usability | Browser-based access using supported modern browsers, with no client software installation required. |
| NF-10 | Maintainability | Modular, documented components using supported LTS technologies and established patterns; infrastructure defined as code and deployment automated where practical. |
| NF-11 | Compliance alignment | Aligned to ISO 27001, Cyber Essentials Plus, NCSC Cloud Security Principles and CAF, NIST CSF, CIS Controls, Microsoft Azure security best practice and OWASP secure development guidance. |
| NF-12 | Supportability | Monitoring, logging and alerting via Azure Monitor, Application Insights and Log Analytics, with an agreed support model prior to production use. |
| NF-13 | Interoperability | Migration information exportable to Excel, CSV and PDF so that customers can continue to consume information in familiar formats. |

Table 11 - Non-Functional Requirements

# Risks, Assumptions, Dependencies and Constraints

The following sections identify the key risks, assumptions, issues, dependencies and constraints that may affect delivery, governance and successful adoption of the product.

## Risks

| Ref | Risk | Mitigation |
| --- | --- | --- |
| R-01 | Source discovery and assessment data is incomplete, inaccurate or outdated. | Validation on import; flag gaps and inconsistencies explicitly; require customer and SME review before wave approval. |
| R-02 | Inadequate tenant isolation or access control permits access to another customer’s data. | Tenant isolation treated as a critical design requirement; RBAC, authentication and dedicated security testing before production. |
| R-03 | Delays in receiving application, database, network or business information from customer stakeholders. | Structured assessment capture with clear ownership; blockers surfaced in readiness reporting; escalate through programme governance. |
| R-04 | Incorrect or duplicate Azure IP allocation causes network conflicts during migration. | Centralised IP validation, reservation and allocation with duplicate prevention enforced at entry. |
| R-05 | Changes to the approved Azure target architecture invalidate planned migrations. | Version target design records; report affected workloads and waves when target configuration changes. |
| R-06 | Product scope expands as additional customer requirements emerge. | Prioritised roadmap and Product Requirements Document; change control through the Product Owner and PRB. |
| R-07 | Wave planning is unsafe because dependencies were not fully identified. | Dependency validation as a mandatory element of the readiness gate; SME confirmation before wave approval. |
| R-08 | Generated runbooks or rollback plans do not address workload-specific requirements. | Runbooks remain draft until reviewed and approved by the responsible technical SME. |
| R-09 | Rapid change in Azure, framework or third-party capability affects the technical design. | Use supported LTS technologies and established patterns; dependency and vulnerability management. |
| R-10 | Future AI recommendations are inaccurate because they are based on poor-quality data. | AI output remains advisory and requires human approval; data quality controls precede AI enablement. |
| R-11 | Conflicting technology and delivery assumptions between the HLD and the development plan led to rework. | Resolve Q-01 and Q-02 and baseline a single approved stack, budget and timeline before build starts. |
| R-12 | The platform is built as an internal tool but later positioned commercially without the necessary controls. | Resolve the commercial model (Q-07) before production release; confirm contractual, support and DPIA implications. |

Table 12 - Risks and Mitigations

## Assumptions

| Ref | Assumption |
| --- | --- |
| A-01 | The solution is delivered as a multi-tenant SaaS application hosted in Microsoft Azure. |
| A-02 | Each customer has logically isolated data, and users access only the customers and projects they are authorised to access. |
| A-03 | Microsoft Entra ID or an approved Microsoft identity service provides authentication and role-based access control. |
| A-04 | The initial release supports Azure migration programmes only; other cloud platforms may follow in later phases. |
| A-05 | Discovery information is provided through supported Azure Migrate exports, assessment reports and agreed Excel/CSV templates. |
| A-06 | Source discovery data is reasonably accurate and complete; the customer and migration team remain responsible for validating critical information. |
| A-07 | Application owners, SMEs, infrastructure teams and customer stakeholders provide the business and technical information automated discovery cannot capture. |
| A-08 | Migration assets can be uniquely identified within a customer or project using agreed business identifiers such as hostname, application name and database instance. |
| A-09 | Customer Azure target configuration is provided or approved before target migration planning is completed. |
| A-10 | The platform manages IP allocation information but does not replace a full enterprise IPAM solution or configure Azure networking. |
| A-11 | Authorised stakeholders review and approve migration waves, strategies and readiness decisions; the platform supports but does not replace governance. |
| A-12 | Runbooks and rollback plans require review and approval by the relevant technical teams before execution. |
| A-13 | The platform tracks migration but does not perform server, database, DNS, firewall or application migration activities. |
| A-14 | Azure DevOps is available for source control, work management and CI/CD unless an alternative enterprise-approved platform is mandated. |
| A-15 | Azure SQL Database and Azure Storage provide sufficient capacity and performance for the MVP workload and can be scaled as volumes increase. |
| A-16 | Applicable security, retention, privacy and compliance requirements are confirmed during detailed design and incorporated before production deployment. |
| A-17 | Future AI capabilities use validated platform data and provide advisory recommendations requiring human review and approval. |
| A-18 | Development and test use synthetic or anonymised data; production personal information is not copied into non-production environments. |

Table 13 - Assumptions

## Issues

The following issues are open at the time of writing and require resolution during detailed design.

| Ref | Issues | Impact |
| --- | --- | --- |
| I-01 | The final Azure hosting model and production environment configuration are not confirmed. | Affects networking, security, deployment, scalability and cost. |
| I-02 | The customer identity and authentication model is unconfirmed, particularly for external customer users. | Determines Entra configuration, tenant onboarding and access-control design. |
| I-03 | Discovery information arrives in multiple Excel/CSV formats with variable structure and data quality. | Import mapping, validation and reconciliation rules must be finalised to produce consistent data. |
| I-04 | The detailed data model has not been validated against real migration project datasets. | Validation is required to confirm the model supports all migration scenarios without project-specific structures. |
| I-05 | Approved Azure target configuration may not be available for all customer projects at onboarding. | Could block completion of target design, IP allocation and readiness activities. |
| I-06 | The detailed testing approach, environments and acceptance criteria are not agreed with Agilisys Test Services. | Confirm entry and exit criteria before formal system and acceptance testing. |
| I-07 | Customer-specific workflows and reporting formats may only emerge during pilot implementation. | Configurable lookups, templates and reporting are required to avoid per-customer customisation. |
| I-08 | The High-Level Design and the development plan specify different technology stacks and delivery timelines. | Build cannot start against two conflicting baselines; see Q-01 and Q-02. |

Table 14 - Issues

## Dependencies

| Ref | Dependency |
| --- | --- |
| D-01 | PRB approval of product scope, investment and phasing. |
| D-02 | Availability of the required Azure subscription, resource groups and approved hosting services. |
| D-03 | Availability and configuration of Microsoft Entra ID or approved identity services, including the external user model. |
| D-04 | Access to Azure DevOps, Azure Repos and Azure Pipelines or an approved equivalent. |
| D-05 | Provisioning of Azure SQL Database, Azure Blob Storage and Azure Key Vault. |
| D-06 | Approved network connectivity, DNS, firewall and private endpoint configuration. |
| D-07 | Valid Azure Migrate exports, assessment reports and discovery files from customer and migration teams. |
| D-08 | Input from application owners, SMEs, DBAs, network teams and business stakeholders for information not available through automated discovery. |
| D-09 | Approved Azure target architecture and LLD information, including subscriptions, VNets, subnets, IP ranges and backup policies. |
| D-10 | Information Security and Data Protection review, including DPIA determination. |
| D-11 | Availability of test environments, representative test data and test resources. |
| D-12 | Availability of a live LGR migration engagement willing to act as the pilot. |
| D-13 | Continued support and compatibility of third-party frameworks, libraries and Azure services used by the solution. |

Table 15 - Dependencies

## Constraints

- The MVP supports Microsoft Azure only; other cloud platforms are out of scope.

- Discovery input is file-based in the MVP; no direct API integration with Azure Migrate or third-party tooling.

- The platform does not execute migration activities and cannot be positioned as doing so.

- Delivery follows the product roadmap and prioritised Product Requirements Document rather than a customer-specific Statement of Work.

- AI-assisted capability cannot be enabled until data residency, retention and model-training questions are resolved with Information Security and Data Protection.

- Investment and delivery duration are bounded by the figures approved at PRB; the current source documents are inconsistent on both (Q-02).

# Release Approach

A phased path from proof to scale, with a decision gate after each phase.

| Phase | Objective | Indicative content | Exit / decision |
| --- | --- | --- | --- |
| Phase 1 - MVP | Establish the core platform and prove the migration data model against real project data. | Platform foundation; discovery import and Master Inventory; assessment and dependencies; migration decisions; Azure target design and IP management; wave planning and readiness; runbooks and rollback; execution tracking, reporting and audit. | MVP success criteria met (Table 7); Information Security review passed; go / no-go for pilot. |
| Phase 2 - Pilot | Validate the platform on a live LGR migration engagement. | Pilot onboarding; structured user feedback; refinement of import mapping, reporting formats and readiness rules; operating model definition. | Validated benefit against the manual baseline; operability confirmed; go / no-go for scale. |
| Phase 3 - Scale and extend | Roll out across migration engagements and introduce advanced capability. | AI-assisted recommendation; cost calculation and optimisation; IaC and Bicep template generation; direct integrations; potential multi-cloud support. | Support model operational; AI data-protection position agreed; commercial model confirmed. |

Table 16 - Release Phases

Phase 1 is expected to run as a sequence of overlapping delivery stages covering platform foundation, discovery and inventory, assessment and decisions, Azure design and IP management, migration planning, execution and reporting, and product testing and pilot preparation. Indicative durations are held in the High-Level Design (DR-01) and require reconciliation against the development plan (DR-02) before baselining - see Q-02.

# Open Questions and decisions required

The following questions must be resolved before the affected work can proceed. Q-01 to Q-03 arise from inconsistencies between the source documents and should be closed before build starts.

| Ref | Open question | Owner | Needed by |
| --- | --- | --- | --- |
| Q-01 | Which application technology stack is approved? The High-Level Design specifies Next.js/React with ASP.NET Core/.NET; the development plan specifies React or Angular with Python (FastAPI/Flask) or Node.js. This implies different teams, skills, and delivery estimates. | Solution Architect / TDA | Before build starts |
| Q-02 | Which budget and timeline are approved? The development plan proposes approximately £30k over 12 weeks; the delivery stages in the High-Level Design total 17–24 weeks before pilot. As stated, the two are not reconcilable. | Product Owner / PRB | Before build starts |
| Q-03 | Is AI-assisted wave assignment and recommendation in the MVP or a later phase? The development plan includes a four-week AI integration workstream; the High-Level Design places AI outside initial scope. This specification assumes the latter. | Product Owner / Solution Architect | Before build starts |
| Q-04 | What is the manual baseline against which effort saving will be measured, and who owns collecting it? | Migration Practice / Product Owner | Before MVP completion |
| Q-05 | For Phase 3, where would AI inference physically process, is customer data used for model training, and does this meet UK data-residency requirements? | Information Security / DPO | Before Phase 3 |
| Q-06 | Is a Data Protection Impact Assessment required before production processing, and does each customer require its own? | Data Protection | Before production release |
| Q-07 | What is the commercial model - an internal delivery accelerator, or a product licensed to customers? This determines contractual, support and data-protection obligations. | Commercial / Product Owner | Before production release |
| Q-08 | What is the target operating and support model for the platform beyond the pilot, including availability targets and incident management? | Managed Services / Service Transition | Before Phase 2 exit |
| Q-09 | What is the confirmed external customer identity model - Entra External ID, guest accounts, or another approach? | Solution Architect / Information Security | Before build of customer access |
| Q-10 | What is the agreed product name? “Cloud Migration Management SaaS Platform” is a working title used across the source documents. | Product Owner | Before pilot |

Table 17 - Open Questions

Appendix A: Technology Realisation

The following components implement the capabilities above. This is included for reviewer context; the authoritative technical detail lives in the High-Level Design (DR-01). The application stack is subject to Q-01.

| Component | Role | Capabilities supported |
| --- | --- | --- |
| Microsoft Azure | Hosting platform for the multi-tenant SaaS service. | All |
| Next.js / React | Customer-facing web application. | C-01 to C-11 |
| ASP.NET Core / .NET | Application services and APIs. | C-01 to C-11 |
| Azure SQL Database | Structured migration information - customers, projects, assets, dependencies, waves, target design, IP allocations, runbooks and status. | C-03 to C-11 |
| Azure Blob Storage | Discovery files, imported spreadsheets, supporting documents, evidence and generated reports. | C-02, C-10 and C-11 |

Table 18 - Technology Components

Glossary

| Term | Acronym | Meaning |
| --- | --- | --- |
| Cloud Adoption Framework | CAF | Microsoft’s guidance framework for planning and executing cloud adoption. |
| Data Protection Impact Assessment | DPIA | An assessment of privacy risk required for certain types of personal data processing. |
| High Level Design | HLD | The technical design describing how the product is realised. |
| Infrastructure as Code | IaC | Definition of infrastructure in version-controlled files so environments can be deployed repeatably. |
| IP Address Management | IPAM | The discipline of planning, tracking and allocating IP address space. |
| Local Government Reorganisation | LGR | The consolidation of existing councils into new unitary authorities. |
| Low Level Design | LLD | Detailed technical configuration derived from the High-Level Design. |
| Minimum Viable Product | MVP | The first release containing the smallest set of capability that delivers usable value. |
| Master Inventory | — | The consolidated record of all servers, applications, databases, file shares and software within a migration scope. |
| Product Review Board | PRB | The Agilisys governance forum that approves and prioritises product investment. |
| Role Based Access Control | RBAC | Regulation of access to functions and data based on a user’s assigned role. |
| Software as a Service | SaaS | Software delivered as a hosted, centrally managed service accessed over the internet. |
| Technical Design Authority | TDA | The governance body responsible for architectural alignment and design approval. |
| Web Application Firewall | WAF | A filter that protects web applications against common attack patterns. |
| Migration Wave | — | A group of workloads migrated together, sequenced by dependency, readiness and business constraint. |
| 6R Classification | — | Rehost, Replatform, Refactor, Repurchase, Retire, Retain - the standard migration treatment options. |

Table 19 - Glossary of Terms

With 20+ years of experience and a team of over 1,000 skilled professionals across the UK, we are a trusted leader in delivering data-driven solutions tailored to the needs of healthcare, local government, and other public sector organisations. Through our extensive knowledge in decision intelligence, advanced analytics, automation, and Artificial Intelligence (AI) solutions, we enable our clients to empower citizens and enrich their lives.

As part of Blenheim Chalcot, a renowned digital venture builder, our ambition is to be the preferred digital transformation partner for the public sector by driving efficiency, cost savings, and improved services with innovation, passion, and integrity at the core of our operations.

Scale Space, Imperial College, White City Campus, 58 Wood Lane, London W12 7RZ

Mail: info@agilisys.co.uk
Website: www.agilisys.co.uk